IT317-G4

PROJECT

MANAGEMENT

SPRINT RETROSPECTIVE REPORT

Project Title: IntegraGEAR

Prepared By: John Joshua Menez /IntegraGEAR/ Business  Analyst

Sprint Duration: 5

Sprint Duration: 1/12/2025 - 6/12/2025

Date of Submission: 4/12/25

# Table of Contents

1. What Went Well

2. What Didn’t Go Well

3. Suggestions for Improvement

4. Action Items

5. Team

6. Approval Sign-off

## 1. What Went Well

- Admin Activity Monitoring improvements were delivered successfully.
The simplified activity log feed was implemented, providing a clearer and more readable history of system actions for admins.

- Module Status Optimization worked smoothly.
Module toggles updated instantly without requiring page reloads, thanks to backend and frontend synchronization improvements.

- Dashboard Insights Enhancement added accuracy and clarity.
Summary counts now load correctly and display updated values consistently across the dashboard.

- Permission Refinement reduced inconsistencies.
Permission caching issues were resolved, allowing new restrictions to apply immediately and reducing delays between updates and enforcement.

- UI/UX Cleanup noticeably polished the system.
Navigation, spacing, icons, and alignment updates resulted in a more cohesive user interface across admin pages.

## 2. What Didn’t Go Well

- Activity logs occasionally displayed delayed entries.
Some log events took longer to appear due to caching behavior and needed backend adjustments.

- Module toggle updates caused minor flickering.
The frontend toggle state sometimes desynchronized before the new backend state was confirmed.

- Dashboard stats API required multiple revisions.
Early test data produced mismatching counts, leading to extended debugging.

- Permission refinements revealed hidden dependencies.
Some modules still relied on outdated permission checks, requiring additional fixes mid-sprint.

- UI/UX cleanup uncovered more issues than expected.
Initial fixes exposed deeper layout inconsistencies that needed extra time to resolve.

## 3. Suggestions for Improvement

- Improve log refresh mechanisms to reduce delays and ensure near real-time updates.

- Use a single source of truth for module states to prevent flickering and desynchronization.

- Conduct early data validation for dashboard insights to avoid mismatches during testing.

- Build a comprehensive permissions audit to identify outdated or unused rules before refinement work begins.

- Schedule a system-wide UI review each sprint to identify design inconsistencies earlier.

## 4. Action Items

- Optimize activity log queries and enhance cache invalidation logic.

- Implement frontend debounce or optimistic UI handling for toggles.

- Add automated tests to verify dashboard metrics.

- Conduct a full permissions mapping review and update documentation.

- Prepare a UI/UX checklist for future cleanup cycles.

## 5. Team

| Name | Role |
| --- | --- |
| Morales, Dilton Rowan | Product Owner |
| Menez, John Joshua | Business Analyst |
| Dizon, Elfred Giles | Developer |
| Galo, Margel Destine Krizia | Developer |
| Fernandez, Gian | Developer |

## 6. Approval Sign-off

|  | Full Name | Signature | Date |
| --- | --- | --- | --- |
| Prepared By: | Menez, John Joshua |  | 3/12/25 |
| Developer | Fernandez, Gian |  | 3/12/25 |
| Developer | Galo, Margel Destine Krizia |  | 3/12/25 |
| Lead Developer | Dizon, Elfred Giles |  | 3/12/25 |
| Reviewed By: | Morales, Dilton Rowan |  | 3/12/25 |
| Reviewed By: | Menez, John Joshua |  | 3/12/25 |
| Approved By: | Mr. Joemarie C. Amparo |  |  |
| Approved By: | Mr. Frederick Revilleza |  |  |